# POC Execution Workflow – Finance Interpretation & Trust Validation

Version: v1.0

Status: Frozen

1. Purpose

This document defines the exact execution workflow for running the Proof of Concept (POC). It ensures disciplined, repeatable, and unbiased evaluation of the AI system.

2. Roles

System:

- Fetch RSS events

- Generate content using frozen system prompt

Human (Reviewer):

- Evaluate outputs

- Mark PASS / FAIL

- Log observations

3. Execution Frequency

- 1–2 cycles per day

- 2–5 events per cycle

- Maximum 5 outputs per cycle

4. Step-by-Step Workflow

Step 1: RSS Event Collection

- Pull events from approved RSS sources

- Select finance- or policy-related items

Step 2: Event Filtering

- Remove duplicates

- Remove non-finance or opinion content

- Select 2–5 events

Step 3: Event Normalization

- Prepare structured event objects with title, summary, source, date, URL, and event type

Step 4: Content Generation

- Use frozen system prompt

- One-shot generation only

- No retries or edits

Step 5: Human Review

- Review once

- Use POC Success Criteria and Evaluation Sheet

- Decide PASS or FAIL

Step 6: Logging

- Record date, test case category, PASS/FAIL, and failure reason

5. Prohibited Actions

- No prompt changes

- No regeneration

- No manual editing

- No scope changes

6. Duration

- Minimum 7 days or 14–20 total test runs

7. Stop Conditions

- Completion of minimum runs

- Failure rate exceeds 25%

- Any critical violation

8. Final Decision

- PASS → Move to Pre-MVP

- CONDITIONAL PASS → Prompt refinement and re-run

- FAIL → Redesign and repeat

Summary:

This workflow enforces discipline and protects the integrity of the POC results.